# along — Sprint 1: Foundations

Sep 28, 2026 · @Praveenkumar Jogannavar

Split out from the along — Sprint Epics, User Stories & Journey Maps document for standalone sprint planning.

Goal: a new user can create an account, land on a working app shell, and have their session persist — the platform every later sprint builds on.

## User stories

| ID | Story | Acceptance |
| --- | --- | --- |
| 1.1 | As a new user, I want to sign in with Google so I can access the app | A successful Google sign-in creates exactly one users record and returns a session |
| 1.2 | As a returning user, I want my session restored automatically | App reopens straight to Home when a valid session exists, no re-login |
| 1.3 | As a user, I want a clear welcome screen so I understand what the app does before signing up | Welcome shows "Get Started" and "I have an invite"; no trip data is created until onboarding completes |
| 1.4 | As a user, I want inline errors on sign-in so I know what went wrong | Invalid credentials show a specific inline error and never navigate forward |

## Success criteria

- Sign-up-to-Home completion rate ≥ 90% for users who start onboarding.

- Zero duplicate users rows from retried sign-ups (idempotency verified in tests).

- Session restore resolves in under 2 seconds on a warm start.

- No indefinite spinners or duplicate API calls on repeated Splash mounts (PRD S01 acceptance criteria).

## User flow

- Open app → Splash restores session.

- No session → Welcome → tap "Get Started."

- Tap "Continue with Google" → complete Google's account picker/consent.

- Session created → land on Home (empty state: "Create your first trip / Join a trip").

## Journey map

| Stage | User does | User feels | System response | Opportunity |
| --- | --- | --- | --- | --- |
| Discover | Opens the app for the first time | Curious, slightly impatient | Splash → Welcome in under a second | Make the value proposition obvious in one line |
| Sign up | Taps "Continue with Google", picks their account | Wants this to be one tap, not a form | Google handles auth; app receives a session almost immediately | Keep the redirect to Google and back fast and jitter-free |
| First landing | Reaches Home with no trips | Slightly unsure what to do next | Empty state with a clear CTA | Make "Create Trip" the obvious, singular next action |