# along — Sprint Epics, User Stories & Journey Maps

Sep 25, 2026 · @Praveenkumar Jogannavar

Companion to the along PRD v1.0 and the Technical Architecture & API Specification. Breaks the 7-sprint development order into epics, each with its user stories, acceptance and success criteria, a user flow, and a journey map.

## Sprint 1 — Epic: Foundations

Goal: a new user can create an account, land on a working app shell, and have their session persist — the platform every later sprint builds on.

User stories

| ID | Story | Acceptance |
| --- | --- | --- |
| 1.1 | As a new user, I want to sign in with Google so I can access the app | A successful Google sign-in creates exactly one users record and returns a session |
| 1.2 | As a returning user, I want my session restored automatically | App reopens straight to Home when a valid session exists, no re-login |
| 1.3 | As a user, I want a clear welcome screen so I understand what the app does before signing up | Welcome shows "Get Started" and "I have an invite"; no trip data is created until onboarding completes |
| 1.4 | As a user, I want inline errors on sign-in so I know what went wrong | Invalid credentials show a specific inline error and never navigate forward |

Success criteria

- Sign-up-to-Home completion rate ≥ 90% for users who start onboarding.

- Zero duplicate users rows from retried sign-ups (idempotency verified in tests).

- Session restore resolves in under 2 seconds on a warm start.

- No indefinite spinners or duplicate API calls on repeated Splash mounts (PRD S01 acceptance criteria).

User flow

- Open app → Splash restores session.

- No session → Welcome → tap "Get Started."

- Tap "Continue with Google" → complete Google's account picker/consent.

- Session created → land on Home (empty state: "Create your first trip / Join a trip").

Journey map

| Stage | User does | User feels | System response | Opportunity |
| --- | --- | --- | --- | --- |
| Discover | Opens the app for the first time | Curious, slightly impatient | Splash → Welcome in under a second | Make the value proposition obvious in one line |
| Sign up | Taps "Continue with Google", picks their account | Wants this to be one tap, not a form | Google handles auth; app receives a session almost immediately | Keep the redirect to Google and back fast and jitter-free |
| First landing | Reaches Home with no trips | Slightly unsure what to do next | Empty state with a clear CTA | Make "Create Trip" the obvious, singular next action |

## Sprint 2 — Epic: Trips & People

Goal: an organizer can create a trip and get every kind of person — registered friend, or guest with no account — into it.

User stories

| ID | Story | Acceptance |
| --- | --- | --- |
| 2.1 (US-01) | As a user, I want to create a trip so I can organize a group journey | Valid name + dates → trip created, I become owner, created once even on retry |
| 2.2 (US-02) | As an owner, I want to add guest participants so people without accounts can participate | Adding a guest name creates a participant record with no user account required |
| 2.3 (US-16) | As a user, I want to invite friends using a link | Recipients open the invite and can join after authenticating |
| 2.4 | As an invited user, I want to preview the trip before joining | Invite preview shows name, destination, dates, and participant count without exposing financial data |
| 2.5 (US-17) | As a guest, I want to later become a registered user without losing my history | Claiming maps historical references to my account without duplication |

Success criteria

- ≥ 60% of trips reach 3+ members within 48 hours of creation.

- Zero duplicate trips or memberships from retried creates/accepts (idempotency verified).

- Invite-to-join conversion ≥ 50% for links opened.

- Guest-to-registered conversion is measurable (tracked via guest_claim_started / _completed).

User flow

- Home → Create Trip → enter name, destination, dates → trip created, I'm owner.

- Invite/Share → generate link → share via OS share sheet, or add a guest by name directly.

- Friend opens link → sees preview → signs in/up → joins trip (idempotent).

- Later, a guest installs the app and claims their participant profile → history carries over.

Journey map

| Stage | User does | User feels | System response | Opportunity |
| --- | --- | --- | --- | --- |
| Organize | Creates the trip, adds a few guests immediately | In control, a little rushed | Trip and guest rows created instantly | Let guests be added in the same flow as trip creation, not a separate step |
| Invite | Shares a link in the group chat | Hopes people actually join | Link opens a no-login preview | Preview should sell the trip (name, dates, who's in) before asking to sign up |
| Join | A friend taps the link, signs up, lands in the trip | Relief that it "just worked" | Idempotent join, no duplicate accounts | Skip any unnecessary screens between OTP and landing inside the trip |

## Sprint 3 — Epic: Itinerary

Goal: the group can build a shared timeline, say who's joining each activity, and drop in a location as plain text or a Google Maps link that renders as a live preview.

User stories

| ID | Story | Acceptance |
| --- | --- | --- |
| 3.1 (US-03) | As a member, I want to add an itinerary item so the group can see the plan | Valid item saves and appears on the correct date |
| 3.2 (US-04) | As a member, I want to select activity participants so the group knows who is joining | Only the selected participants are associated with that item |
| 3.3 | As a member, I want to paste a Google Maps link for a location and see it rendered as a map | A recognized link resolves to a place and shows an embedded map preview on the item |
| 3.4 | As a member, I want to type a plain location name when I don't have a map link | Plain text saves and displays as-is, no map preview forced |
| 3.5 | As a member, I want to move an item to a different day if plans change | Item updates to the new date and reorders on the timeline |

Success criteria

- ≥ 70% of trips have at least one itinerary item within the first day of trip creation.

- ≥ 40% of itinerary items with a location use a resolvable Maps link (adoption signal for the feature).

- Maps-link resolution succeeds for ≥ 95% of standard Google Maps URL formats (place, short link, coordinates).

- Zero itinerary items lost or corrupted when moved between days.

User flow

- Trip Overview → Itinerary → tap Add.

- Enter title, date/time, type → paste a Maps link or type a location.

- If a Maps link is recognized → map preview renders inline for confirmation before save.

- Select participants from the Participant Picker → Save → item appears on the timeline.

Journey map

| Stage | User does | User feels | System response | Opportunity |
| --- | --- | --- | --- | --- |
| Plan | Pastes a restaurant's Google Maps link while planning | Wants confirmation it's the right place | Map preview renders immediately | Show the resolved place name/address so they can confirm before saving |
| Assign | Picks who's coming to dinner | Wants this to double as the future expense split | Participants saved against the item | Surface "these people will be suggested for the expense" as a hint |
| Review | Scrolls the timeline day by day | Wants an at-a-glance sense of the trip | Grouped-by-day view with map thumbnails | Map thumbnails make the itinerary feel more like a real trip, less like a list |

## Sprint 4 — Epic: Expenses (Equal Split)

Goal: any member can log an expense in seconds and split it equally among the right people — the core loop the whole product depends on.

User stories

| ID | Story | Acceptance |
| --- | --- | --- |
| 4.1 (US-05) | As a member, I want to add an expense I paid | Amount/title saved → attributed to me as payer and added-by by default |
| 4.2 (US-06) | As a member, I want to record an expense paid by someone else | Selected payer is recorded as payer, me as added-by |
| 4.3 (US-07) | As a member, I want to split an expense among only selected participants | Only the selected subset receives a liability |
| 4.4 | As a member, I want the split to default to equal among selected people | Equal split auto-calculates per-person amounts as I add/remove participants |
| 4.5 | As a member, I want to see my running balance change after I log an expense | Balance view reflects the new expense immediately |

Success criteria

- Median time to log an expense ≤ 20 seconds from tapping "Add Expense."

- ≥ 50% of trips have expenses added by more than one member (expense collaboration, PRD north star input).

- Zero expenses saved with a split that doesn't sum to the total (enforced server-side, verified in tests).

- No duplicate expenses from double-tap submission (idempotency key verified).

User flow

- Trip → Expenses → Add Expense.

- Enter amount and title → payer defaults to me (changeable) → select participants (defaults to all, editable).

- Equal split calculates live → Save.

- Expense appears in the list; Balances updates immediately.

Journey map

| Stage | User does | User feels | System response | Opportunity |
| --- | --- | --- | --- | --- |
| Spend | Pays for lunch, wants to log it before forgetting | Wants this to take seconds, not a form | Amount + title + Save is the whole flow | Keep the default path to 3 taps or fewer |
| Attribute | Realizes a friend actually paid, not them | Slight friction changing the payer | Payer field is a simple picker | Make "who paid" as fast to change as "how much" |
| Check in | Opens Balances later to see where things stand | Curious, wants reassurance nothing's off | Balance reflects the new expense instantly | Real-time updates remove any doubt the app "saw" the expense |

## Sprint 5 — Epic: Full Splitting & Settlement

Goal: expenses can be split any way a real trip needs, and people can settle up and see it reflected permanently.

User stories

| ID | Story | Acceptance |
| --- | --- | --- |
| 5.1 (US-08) | As a member, I want custom-amount splits | Custom amounts must equal the expense total before save |
| 5.2 (US-09) | As a member, I want percentage splits | Percentages totaling 100% calculate and save each share |
| 5.3 (US-10) | As a member, I want share-based splits | Positive shares calculate proportional amounts, rounding resolved deterministically |
| 5.4 (US-11) | As a member, I want to see my net balance | Balances screen shows my net amount owed or receivable, simplified |
| 5.5 (US-12) | As a member, I want to record a settlement | Confirming payment creates a settlement and updates the balance |
| 5.6 (US-13) | As an owner, I want to record an expense on behalf of a guest | Guest-as-payer expense is valid and included in balances |
| 5.7 (US-14 / US-15) | As a member, I want to edit my own expense but never another's | My edits recalculate balances; editing another member's expense is rejected |

Success criteria

- All four split methods pass their full unit-test matrix (equal, custom, percentage, shares) with zero rounding drift.

- ≥ 30% of trips use a non-equal split at least once (adoption signal).

- ≥ 40% of trips with outstanding balances record at least one settlement (settlement completion, PRD success metric).

- Zero settlements exceeding the outstanding debt without the explicit overpayment flag.

User flow

- Add Expense → Split Configuration → choose custom / percentage / shares → live remaining-amount indicator guides entry → Save.

- Balances → see simplified debts → tap Settle Up on an outstanding one.

- Confirm payer, recipient, amount (pre-filled from the debt) → Save → settlement recorded, balance updates.

- Settlement History → audit past payments.

Journey map

| Stage | User does | User feels | System response | Opportunity |
| --- | --- | --- | --- | --- |
| Split unevenly | Splits a hotel bill by number of nights each person stayed | Wants control without doing the math themselves | Shares split calculates proportional amounts | Live remaining-amount feedback prevents a frustrating rejected save |
| Settle up | Pays a friend back in cash after the trip | Wants the app to reflect reality, not just track it | Settlement recorded, balance zeroes out | A one-tap "mark as paid" from the Balances screen reduces friction to record it |
| Audit | Later wonders "did I actually pay them back?" | Wants certainty, not a guess | Settlement History shows an immutable record | Make the history easy to find from Balances, not buried in Settings |

## Sprint 6 — Epic: Realtime, Offline & Polish

Goal: the app feels reliable and collaborative on patchy travel connectivity, and every screen handles loading, empty, and error states gracefully.

User stories

| ID | Story | Acceptance |
| --- | --- | --- |
| 6.1 | As a member, I want to see a new expense someone else added without refreshing | The expense list and Balances update live via realtime subscription |
| 6.2 | As a member, I want to log an expense with no signal so it saves when I'm back online | Expense queues locally and syncs exactly once on reconnect |
| 6.3 | As a member, I want to know when I'm offline | A persistent, unobtrusive offline indicator is shown |
| 6.4 | As a user, I want notifications for balance and expense changes so I stay in the loop | Notifications fire for the events in the PRD's notification list and are controllable |
| 6.5 | As a member, I want a lightweight activity feed so I can see what's changed | Feed shows joins, itinerary additions, and new expenses without feeling like a social feed |

Success criteria

- Realtime updates land within 2 seconds under normal connectivity.

- 100% of offline-queued expenses sync exactly once, with zero duplicates, across a simulated flaky-network test suite.

- Every screen in the inventory has a defined loading, empty, error, and offline state (Definition of Done checklist complete).

- Notification opt-out doesn't degrade core functionality (app remains fully usable with push disabled).

User flow

- Member A adds an expense while Member B has the app open → B's Expenses/Balances update without a manual refresh.

- Member C loses signal mid-trip, adds an expense anyway → sees a "queued" indicator → signal returns → expense syncs, indicator clears.

- Any member opens the Activity Feed → sees a chronological log of what changed since they last looked.

Journey map

| Stage | User does | User feels | System response | Opportunity |
| --- | --- | --- | --- | --- |
| Collaborate live | Watches a friend add an expense at dinner | Delighted it appears instantly | Realtime subscription pushes the update | Live updates are what make it feel like a shared space, not separate apps |
| Lose signal | Logs an expense on a hike with no bars | Anxious it might be lost | Local queue + "will sync" indicator | Make the queued state visually distinct but not alarming |
| Reconnect | Regains signal later | Wants confirmation nothing was lost | Queue flushes silently, indicator clears | A brief "synced" confirmation closes the loop of anxiety from the offline moment |

## Sprint 7 — Epic: Completion, Memories & Passport

Goal: a finished trip becomes a lasting, revisitable memory instead of just closing a ledger.

User stories

| ID | Story | Acceptance |
| --- | --- | --- |
| 7.1 (US-18) | As a user, I want to complete a trip and keep it in history | Trip becomes historical but stays fully readable, including outstanding balances |
| 7.2 (US-19) | As a user, I want a passport stamp for completed travel | One corresponding stamp is created on qualifying completion, never duplicated |
| 7.3 | As a member, I want to add photos and notes to a completed trip | Memories save and are scoped to that trip only |
| 7.4 | As a user, I want to browse my Travel Passport | Stamps show chronologically; tapping one opens that trip's summary |
| 7.5 | As an owner, I want to see a summary before confirming completion | Summary shows people, activities, total spend, and outstanding balance before I confirm |

Success criteria

- ≥ 50% of trips past their end date are explicitly completed within a week (trip retention signal).

- 100% of completions produce exactly one stamp per eligible destination — zero duplicates under retry or re-completion attempts.

- Completed trips remain fully viewable, with financial history intact, in 100% of QA spot checks.

- ≥ 30% of completed trips have at least one memory (photo or note) added within a week of completion.

User flow

- Trip Overview → Trip Settings → Complete Trip → review summary (people, activities, spend, balance) → confirm.

- Trip moves to Past; a passport stamp is generated if eligible.

- Member adds a few photos and a note to Trip Memories.

- Later, from Profile → Travel Passport → taps the new stamp → opens the trip summary and memories.

Journey map

| Stage | User does | User feels | System response | Opportunity |
| --- | --- | --- | --- | --- |
| Wind down | Trip is over, owner opens Complete Trip | A little wistful, wants closure | Summary recaps the trip before confirming | Make the summary feel like a highlight reel, not an accounting report |
| Commemorate | Adds a couple of favorite photos | Wants to preserve the feeling of the trip | Memories saved, scoped to the trip | Prompt for a photo right at completion, while it's top of mind |
| Revisit | Opens Travel Passport weeks later | Nostalgic, curious about past trips | Chronological stamps, tap to reopen | The passport is the reason to open the app after the trip ends — make it feel collectible |